Jan 26, 2026 | Internal apps tag up
Attendees: Connor Jensen Joe Hurni Justin Worrell Nathan Doher

Notes
- Security related changes in PR currently (needs scanning and/or manual testing)
- Maybe move CI/CD changes (automatic deployments on merges to master) up in priority?
- For training tracker how do we map roles and things roles can do
- Supervisors can see subordinates and their training
- Supervisors can assign training
- Supervisors approve/deny
- Admins can add/remove training, requires link, due dates?
- Due dates are tricky because they can be tied to start date, or date of last completion
- Employees can complete training and upload files (requires security/input validation)
- Testing and scanning part of CI/CD

Action items
- Nate getting access to internal apps EC2 instance
- Scope out ‘formal-ish’ requirements for training tracker app

Feb 2, 2026
- Training tracker high level task list
  - CI/CD stuff in place
    - Testing
    - Scanning
      - Security
      - Api layer
      - Code vulnerability scanning
      - Code smells/linting
    - Deployment later
  - Create API layer specific to training tracker
    - Everything outside of static and templates folder is API fodder
    - Make unit tests (claude will)
    - Swagger, docs, etc.
    - ‘Contract driven development’
  - Scope out refactoring front end code to modern front end library
    - React is fine
      - /src
      - /docs
      - /.githooks
      - /.github
    - New repo
      - Joe Hurniget ‘ai driven dev’ document
    - All in on the CI/CD stuff
      - Unit tests
      - Playwright
      - Runs during PR
      - Protect main branch
    - Begin working towards ‘shyft specific’ CSS or styling
      - Do some research on styling tools
      - material1?!?